ResearchLens AI

Project Objective & Sprint Roadmap

Reflects work completed through Sprint 2 and a realistic, agentic-AI-inclusive scope for Sprints 3–5.

# 1.  Project Objective

## Aim

To develop an AI-assisted academic research workspace that helps users discover, organise, analyse and synthesise academic literature while providing evidence-based references for AI-generated insights. ResearchLens AI is intended to assist researchers rather than replace academic judgement: AI-generated findings are always presented alongside the papers and evidence that support them.

## Core Objectives

- Provide secure user registration and login.

- Allow users to create and manage research projects.

- Allow users to search for academic papers through scholarly APIs.

- Allow users to save relevant papers to their research project.

- Provide AI-generated summaries of selected papers.

- Extract structured information from papers (methodology, sample, findings, limitations).

- Automatically build a literature comparison matrix across saved papers.

- Allow users to compare multiple studies side by side.

- Provide a question-answering feature grounded in the user's selected literature.

- Identify potential research gaps and patterns across saved papers.

- Connect every AI-generated insight to its supporting source(s) wherever possible.

- Deliver a usable prototype that can be demonstrated locally, without a public deployment.

# 2.  Sprint Roadmap

ResearchLens AI is built across five agile-inspired sprints over approximately eight weeks. Sprints 1 and 2 are complete — the summaries below reflect what was actually shipped, including a few items delivered ahead of their originally planned sprint. Sprints 3 through 5 below reflect the team's chosen deliverables for each remaining sprint: scoped to fit the remaining timeline, to build directly on the codebase already in place, and to bring agentic AI into the project through a minimal OpenAI Agent in Sprint 4.

| Sprint | Timeline | Focus | Status |
| --- | --- | --- | --- |
| Sprint 1 | Week 1 | Foundation & Authentication | Complete |
| Sprint 2 | Weeks 2–3 | Academic Research Discovery | Complete |
| Sprint 3 | Weeks 4–5 | AI Paper Analysis | Planned |
| Sprint 4 | Weeks 6–7 | Research Intelligence (Agentic RAG) | Planned |
| Sprint 5 | Week 8 | Integration, Testing & Final Prototype | Planned |

Sprint 1 — Foundation & Authentication   [COMPLETE]

- Secure registration, login and logout, with passwords hashed and salted using bcrypt — never stored in plain text.

- Session-based authentication guarding every workspace page behind a single reusable login-required check.

- A working dashboard and the foundation of research-project management (create, view).

- A Settings page for managing the account: updating display name and password, both re-checked against the current password before saving.

- Full account deletion (password-confirmed, cascading to the account's own projects and saved-paper links) — delivered beyond the original Sprint 1 scope, in response to a direct feature request.

Sprint 2 — Academic Research Discovery   [COMPLETE]

- Combined paper search across two independent, free academic APIs — Semantic Scholar and OpenAlex — merged and de-duplicated by DOI/title so the same paper is never shown twice.

- Year-range filtering and sort-by (relevance / newest / oldest) on search results, with server-side pagination once results are more than a single page.

- Full project CRUD (create, edit, delete) and a save/remove workflow linking papers to a research project's library.

- Direct PDF upload with text extraction via PyMuPDF — originally scoped for Sprint 3, delivered early since the underlying paper-storage model was already in place.

- A complete custom Flask + Jinja2 + hand-written CSS interface, replacing the originally planned Streamlit frontend for full control over layout, navigation and visual design.

Sprint 3 — AI Paper Analysis   [PLANNED]

Adds the project's first AI layer on top of the papers already being saved, and finishes PDF upload support if time allows.

1. PDF upload — implement PDF upload if feasible, so a user can add a paper directly from a file on their computer rather than only through search.

2. OpenAI API integration — integrate the OpenAI API as the project's AI service, following the same service-layer pattern already used for auth, projects and search.

3. Paper summarisation — implement AI-generated summaries for saved papers.

4. Relevance analysis — generate an AI relevance analysis for each saved paper against the project's research question.

5. User notes — add free-text user notes on saved papers.

Sprint 4 — Research Intelligence — Agentic RAG   [PLANNED]

Introduces retrieval-augmented generation and the project's core agentic AI deliverable — always scoped to the literature the user has chosen to save, never to the open web.

1. Evidence tracking — implement evidence tracking, so AI output links back to the specific saved paper(s) it drew from.

2. Ask Your Literature — implement a question-answering feature grounded in, and cited to, the user's own saved papers.

3. Paper comparison — implement structured comparison across multiple saved papers.

4. A minimal OpenAI Agent — the project's concrete agentic AI deliverable — a small, tool-using OpenAI Agent that can plan and carry out a short multi-step task over the user's saved literature (e.g. deciding what to retrieve, retrieving it, and composing the result) rather than a single one-shot prompt.

Sprint 5 — Integration, Testing & Final Prototype   [PLANNED]

Turns the Sprint 3–4 features into one stable, demo-ready prototype and closes out the project.

1. Prepare Demo Mode — a small prepared local dataset and offline-safe demo path for the live presentation.

2. Conduct usability testing — structured testing with a small group of peers across the full workflow.

3. Conduct AI accuracy testing — spot-check AI-generated summaries, relevance analysis and Ask Your Literature answers against the source papers.

4. Test authentication — verify registration, login, logout and account management end-to-end.

5. Test academic search — verify Semantic Scholar/OpenAlex search, filtering, sorting and pagination.

6. Test AI analysis — verify summarisation, relevance analysis, paper comparison and the OpenAI Agent.

7. Fix bugs — resolve issues found during the testing above.

A note on agentic AI "Agentic AI" here means a multi-step, tool-orchestrated AI feature — one that plans what to retrieve, retrieves it, and reasons over the result, rather than a single one-shot prompt. Sprint 4's minimal OpenAI Agent is the project's concrete deliverable for this. This stays inside a boundary the project plan sets explicitly: ResearchLens AI is scoped as an AI research assistant, not an autonomous researcher — it does not browse the open web or act without the user choosing the literature first. The Agent operates only over papers the user has already saved, and its output is shown alongside the evidence behind it (Sprint 4's evidence tracking).